# Unit 6 - Lesson 5 - Establish Information Risk Register

Lesson 5 of 5

## Lesson Objectives

At the end of this lesson, you will be able to:

Explain the process associated with ISO 19650 -2 & 3 Clause 5.3.6 Establish the delivery team’s risk register

Audio transcript (00:11)

This lesson will explain the process associated with ISO 1965 -2 & 3 clause 5.3.6 established the delivery team’s risk register.

## Establish Information Risk Register

The Lead appointed party shall consider risks relating to the timely delivery of information associated with:

Delivery teams EIR assumptions

Project’s information delivery milestones

Project’s information protocol

The proposed Information delivery strategy

The standards, methods and procedures

Amendments to Project Information Standards

Delivery team mobilization

Audio transcript (00:35)

One of the final activities in the tender response is the compilation of the Information Delivery Risk Register. This risk register may be incorporated into other project risk registers. Many of the information delivery risks are interlinked with project risks so the provision of a project risk register by the lead appointed party is essential. The defined risks need to have solutions for how they will be mitigated or managed. For example, if there is a tight planning timescale, 3D viewing software could enable stakeholders to understand the building and its impact very quickly.

Source audio: Lesson 5 - Establish Information Risk Register - BIM ISO 19650 1.mp3

Any risks that impact information delivery or information delivery milestones should be recorded.

Risk Example: The Structural engineer has not used Revit or IFC before on a project

Audio transcript (00:46)

A risk register may already be included within General Quality Assurance documentation, which could just be referenced from the BEP. Elements of risk management include Identify, Analyze, Control and Review of risk. Within the ISO process, the use of supply chain assessments, summary forms and risk registers helps you identify risks. Mobilization aids the risk analysis, and the methods and procedures aid the control of the risks. Risk deadlines, resource and competency issues, unrealistic milestone dates etc. are all examples for raising as an information risk. These should be recorded and monitored, a system could then be put into place to address the risk and mitigate.

Source audio: Lesson 5 - Establish Information Risk Register - BIM ISO 19650 1 (1).mp3

Establish a risk, the consequence, the level of risk, and ultimately the action to be taken!

Risk Example: The Structural engineer has not used Revit or exported to IFC before on a project.

Consequence: Impact on deliverables and collaborative production of information.

Action: Revit training must be undertaken during mobilization.

Guidance on risk treatment options can be found within ISO 31000:2018

Avoiding the risk

Removing the risk source

Changing the likelihood

Changing the consequences

Sharing the risk

Retaining the risk by informed decision.

## Compile Tender Response

Audio transcript (00:52)

This image shows a tender response process. The lead appointed party needs to nominate the information management function and then establish the requirements of the pre-appointment BEP as a response to the EIRs. The information requirements are sent to the task teams and they provide information to demonstrate their capability. The lead appointed party then uses this information to establish the delivery team's capability. This information is also used to help define a working methodology. For example, the type of software use can help to determine common software use. This allows the lead appointed party to choose the most efficient way of working for the delivery team as software training may then need to be accounted for in the project time and costs. These assessments are to gather information as to how you're going to work together. This is then compiled into the tender response.

Source audio: Lesson 5 - Establish Information Risk Register - BIM ISO 19650 1 (2).mp3

## Knowledge Check

Which of the following items is too soon to be considered when establishing the pre-appointment BIM Execution Plan:

## Learning Summary

Lesson complete! You are now able to:

Explain the process associated with ISO 19650 -2 & 3 Clause 5.3.6 Establish the delivery team’s risk register

Unit 6 Complete!

Module complete, you may now close this window and continue the course.